## Slide 1
GitHub Projects for Planning
Organizing Your Farm Season — Like a Whiteboard for Your Farm
Session 3 of 12
GitHub Training for Farmers

## Slide 2
Welcome to Session 3!
Session 1: You navigated a repository — your digital barn.
Session 2: You created Issues — your digital work orders.
Today you'll learn to organize those Issues into a Project — your digital planning board.
By the end of today, you will have built a project board for your farm season.

## Slide 3
Why This Matters for YOUR Farm
How do you plan your farm season right now?
A wall calendar?
A whiteboard?
Notebook and pen?
Keeping it all in your head?
What happens when plans change mid-season?

## Slide 4
The Problem
Farm planning is scattered.
Tasks live in different places (notebooks, texts, memory)
No single view of everything that needs doing
Hard to see who's working on what
When weather changes plans, updating everything is painful
No way to see if you're on track for the season
What if you had one board showing every task, who's doing it, and what's done?

## Slide 5
What Is a GitHub Project?
Project = Your Digital Planning Board
A GitHub Project organizes your Issues into a visual layout. Think of it like:
A whiteboard with sticky notes you can move around
A planting calendar you can rearrange when plans change
A task board the whole team can see
You already know how to create Issues. Projects let you see them all at once and organize them.

## Slide 6
Three Ways to View Your Project
GitHub Projects has 3 views — pick the one that fits your need.
Board View — Columns like a whiteboard. Drag tasks between "Todo," "In Progress," and "Done."
Table View — Rows and columns like a spreadsheet. Sort, filter, and add custom fields (extra columns you create yourself).
Timeline View — A calendar showing when tasks start and end. See your whole season at a glance.
You can switch between views anytime — same data, different way to look at it.

## Slide 7
Board View: Your Task Whiteboard
Columns like a whiteboard. Drag cards to update status.
Todo
Order soybean seeds
Test soil in Field 3
In Progress
Prepare Field 1 for corn
Done
Fix irrigation pump

## Slide 8
Table View: Your Spreadsheet
Table View shows tasks in rows — like a spreadsheet.
Title
Status
Assignee
Label
Due Date
Prepare Field 1 for corn
In Progress
Maria
crops
Mar 15
Order soybean seeds
Todo
Jake
crops
Feb 28
Fix irrigation pump
Done
Maria
equipment
Feb 10
Sort by any column. Filter to show only certain tasks. Best for seeing lots of details at once.

## Slide 9
Timeline View: Your Season Calendar
Timeline View shows tasks on a calendar — see your whole season at a glance.
Feb
Mar
Apr
May
Prepare Field 1
Order soybean seeds
Plant corn — Field 1
Plant soybeans — Field 3
Best for: planting schedules, seasonal planning, seeing the big picture.

## Slide 10
When to Use Each View
Choose the view that fits your question:
|||
Board View
"What needs doing today?"
=#
Table View
"What's everyone working on?"
-->
Timeline View
"When do I plant each field?"
You can create multiple views of the same Project — one Board, one Timeline, one Table. Switch between them with tabs.

## Slide 11
Creating a Project: Step by Step
How to create a new Project:
Go to your repository
Click the "Projects" tab (near the top)
Click "New project"
Choose Board layout (easiest to start with)
Give it a name (e.g., "Spring 2026 Farm Plan")
Click "Create"
That's it — 6 steps. Let me show you.

## Slide 12
Adding Issues to Your Project
Your board starts empty. Two ways to add Issues:
Method 1 — From the Project:
Click "+ Add item" at the bottom of any column
Search for an existing Issue or type a new one
Method 2 — From an Issue:
Open any Issue, click "Projects" in the right sidebar
Select your project — the Issue becomes a card on your board

## Slide 13
Moving Cards on the Board
To update a task's status, drag the card.
Todo
Fix fence post
-->
In Progress
Fix fence post
-->
Done
Fix fence post
Everyone with access can see the current status instantly.
It's like moving a sticky note across a whiteboard — but everyone can see it from anywhere.

## Slide 14
Adding Custom Columns
You can rename columns or add new ones.
Default columns: Todo, In Progress, Done
Farm-friendly columns you might add:
Waiting on Weather
Waiting on Parts
Needs Supplies
Scheduled This Week
Click "+" next to the last column to add a new one.
Click a column name to rename it.

## Slide 15
Live Demo: Building a Farm Project Board
Watch me build a spring planting project.
I'm going to:
Create a new Project called "Spring Planting 2026"
Add 4 Issues (one for each field)
Drag 1 Issue to "In Progress"
Add a custom column: "Waiting on Weather"
Switch to Table View and Timeline View
Just watch for now — you'll build your own next.

## Slide 16
Guided Practice Introduction
Your turn! Follow along with me.
You and your partner will create a farm Project board together.
I'll walk you through each step. Follow along on your screen.
If you get stuck:
Ask your partner
Raise your hand — I'll come to you
You can't break anything. If something goes wrong, we'll fix it together.

## Slide 17
Guided Practice Steps
Follow along with me:
Go to the demo farm repository
Click the "Projects" tab
Click "New project" and choose Board
Name it: "[Your Name]'s Farm Plan"
Click "Create"
Add 3 Issues using "+ Add item"
Drag 1 Issue to "In Progress"
Checkpoint: You should see 3 cards — 2 in "Todo" and 1 in "In Progress."

## Slide 18
Break Time
15 Minutes
When we come back, you'll build your own farm project board from scratch!

## Slide 19
Independent Practice
Your challenge: Build a complete farm project board.
Choose your scenario:
Option A: Spring Planting
Option B: Equipment Maintenance
Option C: Livestock Health
For your project board:
Create a new Project with a name
Add at least 4 Issues
Move 1 to "In Progress," 1 to "Done"
Add 1 custom column
Switch to Table View

## Slide 20
Key Vocabulary Review
New terms from today:
GitHub Term
Farm Analogy
Meaning
Project
Planning board
Organizes Issues visually
Board View
Whiteboard
Columns: Todo, In Progress, Done
Table View
Spreadsheet
Sortable rows and columns
Timeline View
Calendar
Shows start/end dates
Card
Sticky note
An Issue on a project board
Column
Board section
Groups tasks by status

## Slide 21
Reflection
Think about your farm:
What are 3 tasks you would organize into a Project board?
Which view (Board, Table, or Timeline) would be most useful for your farm?
Turn to your partner and share your answers. (3 minutes)

## Slide 22
What's Next
Session 4: Collaboration and Pull Requests
Learn to share your farm plans with others and work together — like passing a notebook back and forth, but everyone can see the changes.
Optional between-session practice:
Add 2 more Issues to your project board
Try switching between Board, Table, and Timeline views
Move cards as you complete tasks this week

## Slide 23
Feedback Survey
Please fill out the 2-minute survey before you leave.
Thank you!
You now know how to plan and organize your farm tasks visually on GitHub.