## Slide 1
Advanced Projects & Roadmaps
Seeing Your Whole Season at a Glance
Session 9 of 12
GitHub Training for Farmers

## Slide 2
Welcome Back
Welcome to Session 9! You've built a strong foundation:
Repositories, Issues, Projects (Sessions 1-3)
Collaboration & notifications (Sessions 4-5)
Templates & automation (Sessions 6-8)
Today you'll build a seasonal roadmap — a bird's-eye view of your entire farm year on a single screen.

## Slide 3
Why This Matters for YOUR Farm
How do you currently see your whole farm season at once?
A wall calendar with sticky notes?
A spreadsheet with color-coded rows?
A planner book you flip through month by month?
Keeping it all in your head?
What if you could see every planting date, harvest window, equipment service, and livestock milestone on one screen — and move things around when plans change?

## Slide 4
From Board View to Roadmap View
In Session 3, you learned Board view and Table view — great for daily work, but they don't show when things happen across the season.
Today we're adding:
Custom fields — extra details like crop type, planting date, expected yield
Iterations — time blocks that divide your season
Timeline view — a visual calendar stretching across months
This is the difference between a to-do list and a seasonal plan.

## Slide 5
What Are Custom Fields?
Custom Fields = Extra Columns on Your Farm Ledger
In a paper ledger, you might have columns for date planted, crop type, field name, and expected yield per acre.
Custom fields add these same columns to your GitHub Project.
Three types we'll use today:

## Slide 6
Adding Custom Fields Step-by-Step
Open your Project
In Table view, click the "+" at the far right of column headers
Click "New field"
Type a name (e.g., "Crop Type")
Choose the field type (Text, Number, Date, Single select, or Iteration)
For Single select: add your options (e.g., Corn, Soybeans, Wheat, Alfalfa)
Click "Save"
Think of it like adding a new column to a paper ledger — once the column exists, you fill it in for every row.

## Slide 7
What Are Iterations?
Iterations = Time Blocks for Your Season
On a farm, you think in seasons: planting window, growing period, harvest window, winter prep. Iterations divide your Project into these same time blocks.
Each Issue gets assigned to an iteration — telling you not just WHAT to do, but WHEN.
Think of iterations like chapters in your farm year. Each chapter has a start date, end date, and a set of tasks.

## Slide 8
Setting Up Iterations
How to create iterations:
In your Project, click "+" to add a new field
Choose "Iteration" as the field type
Name it (e.g., "Season Phase")
Set the start date and duration for the first iteration
Click "Add iteration" to create more time blocks
Customize each iteration's name, start date, and duration

## Slide 9
The Timeline View
Timeline View = Your Season at a Glance
The Timeline view shows your Issues as bars on a calendar — stretching across weeks and months.
A horizontal calendar spanning 6+ months
Each Issue appears as a colored bar from start to end date
Issues in the same iteration cluster together
Overlapping tasks and gaps jump out immediately
Farm analogy: A wall calendar where every task is a sticky note stretched across its weeks.

## Slide 10
Switching to Timeline View
How to open Timeline view:
Open your Project
Click "New view" (the "+" next to the view tabs)
Select "Roadmap" from the layout options
Choose which Date field to use for start and end
Your Issues appear as bars on the calendar
Navigation: Scroll left/right through months. Zoom in/out for weeks or quarters. Click any bar to open details. Drag bars to change dates.

## Slide 11
Linking Issues from Multiple Repositories
One Project, Many Barns
You might have separate repos for crops, equipment, livestock, and business. A GitHub Project can pull Issues from all of them into one view.
How to add Issues from another repository:
Open your Project
Click "Add item" (the "+" at the bottom)
Type # and the repository name (e.g., #equipment)
Click the Issue to add it

## Slide 12
Why Cross-Repository Linking Matters
Without cross-repo linking: your equipment maintenance, planting schedule, and livestock tasks live in separate places. You don't see conflicts.
With cross-repo linking: one Project shows everything. You spot that tractor service overlaps with planting week — and reschedule before it's too late.
The power of a roadmap — it shows you what you'd otherwise miss.

## Slide 13
Evaluating Your Roadmap
Building the roadmap is step one. Evaluating it is where the real value lives.
Scheduling Conflicts — Two tasks needing the same equipment or labor at the same time
Resource Bottlenecks — One person or machine over-committed in the same period
Missing Dependencies — Soil testing must happen BEFORE planting; seed orders need lead time

## Slide 14
Evaluating: Farm Examples
Example conflicts to spot on a roadmap:
What You See
The Problem
The Fix
Tractor service overlaps planting
Tractor in the shop when needed in the field
Move service to 2 weeks before planting
Corn & soybean planting same week
Not enough labor/equipment for both
Stagger: corn Week 1, soybeans Week 3
Harvest starts before growing ends
Harvest scheduled too early
Move harvest start date back 2 weeks
No bar between seed order & planting
Missing dependency — delivery takes 2 weeks
Add "Receive seed delivery" task
3 equipment repairs same week
Mechanic can't do three at once
Spread repairs across 3 different weeks

## Slide 15
Live Demo: Building a Seasonal Farm Roadmap
Watch me build a complete seasonal roadmap from scratch.
Open a Project with farm Issues already created
Add custom fields: Crop Type, Planting Date, Expected Yield
Create iterations for the farm season
Assign Issues to iterations and fill in fields
Switch to Timeline view and see the whole season
Add an Issue from a different repository
Spot a scheduling conflict and fix it
Just watch for now — you'll build your own next.

## Slide 16
Guided Practice Introduction
Your turn! Follow along with me.
Open your farm Project (from Session 3) — or create a new one
Add custom fields: date, dropdown, and number
Create iterations for your farm season
Switch to Timeline view
Open your lab exercise handout to Part 1.
If stuck: check the quick-reference guide, ask your partner, or raise your hand. Nothing here is permanent.

## Slide 17
BREAK
Take 15 minutes.
When we come back, you'll build a complete seasonal roadmap.
Think about which scenario you want to try:
Crops | Equipment | Livestock

## Slide 18
Independent Practice
Your challenge: Build a complete seasonal roadmap.
Choose your scenario: Crops | Equipment | Livestock
Create at least 6 Issues for your scenario
Add 3 custom fields (date, dropdown, number)
Set up at least 3 iterations (time blocks)
Assign Issues to iterations and fill in fields
Switch to Timeline view — evaluate for conflicts
Fix what you found by adjusting dates

## Slide 19
Evaluation Practice
As you build your roadmap, look for these problems:
Are any two high-effort tasks scheduled for the same week?
Does any task depend on another task that hasn't been scheduled yet?
Is there a period with no tasks? Should there be something there?
Is any single person or piece of equipment over-committed?
Are there enough buffer weeks between dependent tasks?
Write down what you find. We'll share discoveries as a group.

## Slide 20
Group Share: Roadmap Discoveries
What did you find when you evaluated your roadmap?
Did anyone spot a scheduling conflict?
Did anyone find a missing dependency?
Did anyone discover a bottleneck they hadn't noticed before?
Seeing these problems on a screen is exactly why roadmaps matter. You find the issues in January — not in the middle of planting season.

## Slide 21
Key Vocabulary Review
New terms from today:
GitHub Term
Farm Analogy
Meaning
Custom field
Ledger column
Extra column you add to a Project
Single select
Dropdown menu
A field with predefined options
Iteration
Season chapter
Named time block with start/end dates
Timeline view
Wall calendar
Visual calendar showing Issues as bars
Cross-repo linking
One master board
Adding Issues from different repos into one Project
Scheduling conflict
Double-booking
Two tasks needing the same resource at once
Resource bottleneck
Traffic jam
Demand exceeds availability in a period
Missing dependency
Forgot a step
A prerequisite task not on the schedule

## Slide 22
Reflection
Think about your farm:
How would a seasonal roadmap change the way you plan your year?
What conflicts or bottlenecks do you already know about — but haven't had a way to visualize?
Would linking Issues from different areas help you see the full picture?
Turn to your partner and share your answers. (3 minutes)

## Slide 23
What's Next
Session 10: Copilot for Farm Communication
You'll learn to use GitHub Copilot to help write Issue descriptions, improve documentation, and draft communication.
Optional between-session practice:
Add more Issues to your seasonal roadmap
Try grouping your Timeline view by different fields
Experiment with dragging bars to adjust dates
Create a second Project for a different area of your farm

## Slide 24
Thank You!
You now have a bird's-eye view of your farm season.
Every planting date, harvest window, service appointment, and milestone — all on one screen.
When plans change, you adjust the roadmap instead of rewriting your calendar.
Please fill out the 2-minute feedback survey before you leave.